## Slide 1
Notes: Lloyd

## Slide 2: Overall Planning
Phase 1
  SRS
  Project Charter
  Team Meetings
  Sponsor Meetings
  R&D
Notes: Lloyd

## Slide 3: Overall Planning Contd.
Phase 2
  ADS
  DDS
  Test Plan
  Implementation
  Team Meetings
  Sponsor Meetings
Notes: Lloyd

## Slide 4: WBS SRD
Dawg Ganeshpur
  Customer Requirements
  Feasibility Assessments
  Future Items
Beaver Hercules
  Product Concept
  Product Description and Functional Review
  Packaging Requirements
  Safety Requirements
Notes: CM

## Slide 5: WBS SRD Contd.
Penny Rachel
  Acceptance Criteria
  Use Cases
Bandit Bloomfield
  Performance Requirements
  Maintenance and Support Requirements
  Other Requirements
Notes: CM

## Slide 6: SRD Snapshot
Notes: CM

## Slide 7: WBS Project Charter
Dawg Ganeshpur
  Cost Management Plan
  Work Breakdown Structure
Beaver Hercules
  General Organization
  Scope Statement
  Quality Management Plan
  Procurement Management Plan
Notes: Tyler

## Slide 8: WBS Project Charter Contd.
Penny Rachel
  Scope Management Plan
  Communication Plan
  Project Closeout Report
Bandit Bloomfield
  Earned Value Management
  Risk Management Plan
  Change Management Plan
Notes: Tyler

## Slide 9: Personnel Risks
Name | Priority(1-5) | Likelihood(%) | Size of loss (weeks)
Personnel Availability | 4 | 80 | 2
Lack of Buy-in | 5 | 20 | 3
Burnout | 1-2 | 95 | 2
Sponsor Availability | 5 | 50 | 2
Notes: Jeff

## Slide 10: Product Risks
Name | Priority(1-5) | Likelihood(%) | Size of loss (weeks)
Doesn't float | 1 | 40 | 3
Extreme Temp Failure | 1 | 40 | 3
Frame Resilience | 4 | 30 | 2
Project Failure | 1 | 30 | 4
Notes: Jeff