## Slide 2: General Organization

## Slide 3: Project Manager
Chudamani Aryal

## Slide 4: Oversight of the Project
Internal Status Monitoring
External Status Monitoring

## Slide 5: Internal Status Monitoring
Work Breakdown Structure
Status Reports
Immediate Task Status Reporting
Scheduled Meetings

## Slide 6: External Status Monitoring
Team Status Reports
Team Status Update Presentations

## Slide 7: Roles and Responsibilities
Team Members | Responsibilities
Chudamani Aryal | Project Manager, Project planner, Integration lead, Schedule
Tyler Buchanan | Change manager, Collaborator, Document Manager
Jefferson White | Presentation, Risk Manager
Lloyd Bond | Procurement Manager, Quality Manager, Meeting scribe

## Slide 8: Roles and Responsibilities Contd.

## Slide 9: Project Constraints & Assumptions
Constraints
  Time Limit
  4-perosn team
  Limited Budget
Assumptions
  Weather
  Maintenance
  Power Availability

## Slide 10: Schedule & Cost Estimates
Checkpoints
  Requirement Review Gate 24 July, 2012
  Architectural Design Gate September, 2012
  Detailed Design Gate October, 2012
  Test Plan Gate November, 2012
  Prototype Delivery December 2012
Cost Estimates
  $ 800 Budget

## Slide 11: Scope Statement

## Slide 12
The goal of this project is to determine if early detection of inadequate ride or smoothness in Portland cement concrete (PCC) pavements can be determined and, if so, identify the appropriate correction device or procedures that can be applied before the concrete has hardened.
The upgrade will feature
PIC Microcontroller instead of an Embedded PC
GPS location tracking
More Friendly UI
Improved platform (floating capability, light weight, better mechanical design)
More tolerant components for extreme weather conditions applicable to laying concrete

## Slide 13: Cost Management Plan

## Slide 14: Labor Management
Breakdown of Schedule
Work Allocation
Team Meetings
Internal Deadlines

## Slide 15: Material Management
Approval of Purchase Order
Response to Cost Variances
Use of Re-Useable Materials

## Slide 16: Earned Value Management

## Slide 17: Measurement
Budgeted Cost of Work Scheduled (BCWS)
Actual Cost of Work Performed (ACWP)
Budgeted Cost of Work Performed (BCWP)

## Slide 18: Reporting
Cost Performance Index
CPI = BCWP/ACWP
Schedule Performance Index
SPI = BCWP/BCWS
Analysis
CPI > 1.0 = exceptional performance
CPI < 1.0 = poor performance
Similar for SPI

## Slide 19: Scope Management Plan
The scope of this project will be defined by the baseline requirement specification
Any possible changes to the scope will be discussed with the team and project sponsor

## Slide 20: Work Breakdown Structure

## Slide 21: Phase 1
SRS
Project Charter
Team Meetings
Sponsor Meetings
R&D

## Slide 22: Phase 2
ADS
DDS
Test Plan
Implementation
Team Meetings
Sponsor Meetings

## Slide 23: Quality Management Plan

## Slide 24: Overview
Component Testing
Integration Testing
Formal & Informal Test Plans
Access to Previous Test Results

## Slide 25: Roles and Responsibilities
Role | Responsibilities | Assigned Personnel
Quality manager | Inquire about testing progress/issues of completed components Help generate formal and informal test plans Track component testing results for future reference Report any findings and keep the group apprised of known bugs and flaws Ensure product development continues to take into account the acceptance criteria Assess priority of findings and allocate resources to address as necessary | Lloyd Bond
Hardware, Software, Platform Developers | Generate informal test plans with Quality Manager’s assistance as necessary Test individual components before submission as complete Inform Quality Manager of testing generalities and any issues encountered | Team Members
Test Engineers | Follow formal test plans Perform integration testing Inform Quality Manager of results of testing and any issues encountered | Team Members

## Slide 26: Communications Plan

## Slide 27: Internal Communications
Meetings
Phone
Emails
GitHub

## Slide 28: External Communications
Includes Sponsor and Team Supervisor
  Emails
  Personal Meetings

## Slide 29: Change Management Plan

## Slide 30: Roles and Responsibilities
Project Sponsor
Project Manager
Change Manager
Project Team

## Slide 31: Review & Approval Process
Analysis of Impact
Discussion
Approval
Plan of Action

## Slide 32: Risk Management Plan

## Slide 33: Roles and Responsibilities
Project Sponsor
Project Manager
Risk Manager
Project Team

## Slide 34: Risk Management Steps
Source: Mr. Mike O’Dell

## Slide 35: Procurement Management Plan

## Slide 36: Roles and Responsibilities
Role | Responsibilities | Assigned Personnel
Project Sponsor | Make purchasing approvals | Roger Walker
Team Supervisor | Make purchasing approvals | Michael O’Dell
Procurement Manager | Work with Lead Architect to identify project procurement needs Perform procurement cost analysis Obtain procurement approval Track purchase orders Report completed purchases | Lloyd Bond
Integration Lead | Work with Procurement Manager, Hardware Architect, Software Architect, Platform Architect to identify purchasing needs | Chudamani Aryal
Team Members | Perform procurement identification as necessary according to role | Chudamani Aryal, Tyler Buchanan, Jefferson White, Lloyd Bond

## Slide 37: Project Closeout Report

## Slide 38: Administrative Closure
Objectives Met
Archiving Project Artifacts
Lessons Learned Sessions
Post Review
Final Customer Acceptance
Final Project Performance Report